## Slide 1: Delivering complex script projects
Øyvind Kallstad
A practical approach

## Slide 2: Agenda
Introduction
Planning
Development and testing
Documentation
Delivery
Lessons learned
Questions / Discussion

## Slide 3: Introduction

## Slide 4: Introduction
Case study:
Move a large number of home shares from old to new SAN infrastructure.
Conversion of old vbscript.

## Slide 5: Planning
The more time spent on planing, the more time you can work uninterrupted doing development.
Try to anticipate any scenario.
Understand the requirements of the customer, and the need that they need fulfilled.

## Slide 6: Planning
External planning
  With the customer
  Agree on scope, boundaries, requirements, input/output
  Don’t take technical design descissions!
Internal planning
  Review tools, infrastructure, manpower and time.
  Make technical design descissions
  Make a logical map of the project/script
  Sub-divide the tasks as functions and delegate

## Slide 7
<# EXTERNAL PLANNING
Scope:
- Copy old home share to new location
- Update AD object
- Log results
- Keep functionality of old script if possible
(check logged on users, retry n number of times)
Input:
- CSV with two properties; username and path to new home share
Output:
- Logfile
Documentation: n/a – commented code
#>

## Slide 8
<# INTERNAL PLANNING
Language: PowerShell
External tools: RoboCopy, OneNote
Internal tools: Logging module
External infrastructure: Active Directory
Manpower: 2 people (50%)
#>

## Slide 9
<# INTERNAL PLANNING
High level design
v0.1 – Logic:
foreach user in input
get old home share from AD
copy files from old share to new share
update user object in AD
#>

## Slide 10
<# v0.2 logic:
foreach user in input
get old home share from AD
check if user have active connection to server (old home share)
if active connection
add user to skippedBecauseOfOpenFiles array
copy files from old share to new share
else
copy files from old share to new share
update user object in AD
#>

## Slide 11
<# v0.3 logic: (impl. Number of passes and skipping of usrs)
processingArray <- read input file
do
currentPass++
foreach input in processingArray
do stuff (users found to have active connections will be added to skippedBecauseOfOpenFiles array)
processingArray = skippedBecauseOfOpenFiles
if skippedBecauseOfOpenFiles > 0
if delayBeforeNextPass
Delay of x seconds
until currentPass = numberOfPasses, or skippedBecauseOfOpenFiles = 0
#>

## Slide 12
<# Mapping out sub-tasks as functions
functions:
Get-Info (get old home path, get server names destination and source servers, check if account is disabled etc)
parameters: Username, Path
output: custom object
Invoke-SanityCheck (skip if account disabled, home path not found in ad, old and new home paths are equal, can't reach dest or source servers etc.)
parameters: custom object
output: boolean
Get-UserConnection
parameters: Username, Hostname
output: boolean
Invoke-RoboCopyWrapper
parameters: Path, Destination, Username
output: boolean
Update-ADUser
parameters: Username, PropertyValue
output: boolean
Invoke-ProcessInput
parameters: Username, Path
output: boolean
Logging functions
#>

## Slide 13: Development and Testing
Create master script with dummy functions.
  One script file, or separate functions as dot-sources function files.
Develop and test the main script logic.
Team members develop functions separately.
Update master script when all sub-tasks are done, and do a test-run with test data.

## Slide 14: Demo
Demo of script logic with dummy functions

## Slide 15: Documentation
Document your code as you write it -> will save you time later on!
  Use best practices, don’t comment what’s obvious
Use comment-based help in your functions!
Extra documentation depends on the project scope, but if you are lucky, a copy/paste of your finished code could cover the documentation.

## Slide 16: Delivery
Conduct small scale test with customer using test data, and get approval that the requirements are met.
Let them review the output (logs) and the documentation.
Perform full test with subset of real data.
Delivery to customer.

## Slide 17: Demo
A quick look at the finished code

## Slide 18: Lessons learned
After project delivery, have a last project meeting to discuss lessons learned.
Did you write any code that is reusable? (Logging module)
What worked?
What didn’t work?

## Slide 19: Lessons learned
Source control software (git or similar)
Unit testing (Pester)
Design logic for extensibilty, customer almost always want added functionality.
Use a real Project Manager if you have one available.

## Slide 20: Questions/Discussion?
Do you have any practical project management tips?

## Slide 21: Next Steps...
Now: 15 min break
Grab a coffee
Stay here to enjoy next presentation
Change track and switch to another room
Ask me questions or meet me in a breakout session room afterwards

## Slide 22: About_Author
Twitter: @okallstad
Blog: https//communary.wordpress.com